GAJAB

Test Strategy & Quality Assurance Plan

India's Bargain Bazaar — Web

The strategy combines **risk-based manual testing** with **Playwright +Cucumber BDD automation**, supported by AI-assisted activities whereappropriate. The primary objective is to provide confidence in the critical customer journey, especially the **live price-bargaining flowthrough checkout**, while ensuring responsive, cross-browser and basic non-functional quality.

| Document Attribute | Value |
| --- | --- |
| Environment | https://stg.gajab.com/ |
| Document Version | 1.1 |
| Date | 09-Sep-2026 |
| Status | Draft — Review |

Core customer journey

DISCOVER  →  BARGAIN  →  AGREE PRICE  →  CART  →  CHECKOUT  →  ORDER

## Executive Summary

### Quality Objective

Establish a predictable, risk-based quality framework that provides

leadership with clear visibility of product quality, release readiness,

critical risks and residual business risk.

Gajab's primary business differentiator is live price bargaining

between buyer and seller. Therefore, quality assurance will prioritize

the complete customer journey:

Discover → Bargain → Agree Price → Cart → Checkout → Order

The strategy combines risk-based manual testing, Playwright + Cucumber

BDD automation, exploratory testing, cross-browser/mobile validation and

AI-assisted quality engineering.

### Leadership Quality Position

Quality is not defined by test execution volume or automation

percentage alone. Release readiness will be determined by:

Critical business-flow coverage

Severity and business impact of open defects

Stability of smoke and regression execution

Data/price integrity across the customer journey

Environment and dependency readiness

Explicit acceptance of residual risk

# 1. Quality Strategy at a Glance

Process flow Business Requirements → Risk Assessment → Test Design → Manual & Exploratory Testing → Automation → Defect & Risk Assessment → Regression & Release Validation → Quality Assessment → Leadership Release Decision

### Strategic Priorities

| Priority | Quality Focus | Leadership Outcome |
| --- | --- | --- |
| P0 — Business Critical | Bargaining, negotiated price, checkout, order creation, authentication and data integrity | Protect revenue and customer trust |
| P1 — Core Experience | Search, PDP, product listing, cart, alerts, location and navigation | Protect customer experience |
| P2 — Supporting Experience | Static pages, secondary widgets, visual details and non-critical links | Maintain overall product quality |
| Cross-cutting | Responsive, browser compatibility, accessibility, performance and basic security | Reduce platform and usability risk |

# 2. Application Context

Gajab: India's Bargain Bazaar is a Next.js/React e-commerce

marketplace covering categories including Home & Kitchen, Toys & Games,

Fashion Accessories, Electronics, Stationery, Luggage & Bags, Sporting

Goods, Automobile Accessories and Gifting & Festive Essentials.

The core differentiator is live price bargaining before checkout.

This makes negotiation state, agreed price and price continuity across

cart, checkout and order creation the most critical quality dimensions.

# 3. Scope and Coverage

## In Scope

Homepage and navigation

Authentication and session management

Search

Category and product listing

Product Detail Page

Bargaining and negotiation

My Bargains and Alerts

Cart and Checkout

Orders and applicable post-order flows

Location selection/detection

Static and policy pages

Responsive/mobile web

Cross-browser compatibility

Basic accessibility

Basic performance

Basic application security validation

## Out of Scope

Native iOS/Android application testing

Seller portal functionality except explicitly included static pages

Backend/infrastructure load or stress testing

Payment provider's internal PCI/security certification

Formal penetration testing/security certification

Third-party systems outside the application integration boundary

# 4. Test Approach

A risk-based testing pyramid will be used to maximize coverage while

maintaining execution efficiency.

| Layer | Purpose | Approach |
| --- | --- | --- |
| Smoke | Build/release health | Automated + targeted manual |
| Critical Path | Revenue/customer-critical journeys | Automated + manual |
| Functional | Business requirements | Manual + BDD automation |
| Regression | Prevent functional leakage | Automated + risk-based manual |
| Exploratory | Discover unknown risks | Manual |
| Cross-browser/Mobile | Platform confidence | Playwright + targeted manual |
| Non-functional — Basic | Early quality signals | Automated/manual checks |
| API — Future | Faster service-level validation | API automation when contracts are stable |

# 5. Critical Business Journey

## Bargain-to-Order Quality Gate

The following journey represents the primary release-critical path:

Process flow Product Discovery → PDP → Start Bargaining → Submit Offer → Counter Offer → Accept Final Price → Cart → Checkout → Order

### Critical validations

User eligibility/authentication

Offer validation and boundary conditions

Counter-offer behavior

Acceptance/rejection/expiry

Negotiated price integrity

Bargain status consistency

Cart price = agreed bargain price

Checkout price = agreed bargain price

Order price = agreed bargain price

Concurrent bargaining/data integrity

No duplicate or stale transaction state

Leadership expectation: Any defect that can cause an incorrect

price, incorrect order, failed checkout, lost bargain or inconsistent

customer state is treated as a release-critical risk.

# 6. Functional Coverage

## Customer Experience

### Homepage

Validate navigation, location, categories, promotional content, product

widgets and CTAs.

### Search

Validate valid/invalid/empty searches, no-result handling, relevance and

input sanitization.

### Authentication

Validate registration, login, validation, session persistence, logout

and guest restrictions.

### Product Discovery

Validate category navigation, filters/sorting where available,

pagination/infinite scroll, PDP information and related products.

### Bargaining

Validate the complete negotiation lifecycle, including positive,

negative, boundary, expiry, rejection, concurrency and state-transition

scenarios.

### Cart & Checkout

Validate negotiated-price continuity, cart operations, address, payment

selection, order placement and confirmation.

### Orders, Alerts & My Bargains

Validate status consistency and navigation across all related customer

views.

### Responsive Web

Validate critical customer journeys across desktop and supported mobile

emulation profiles.

# 7. Automation Strategy

The existing Cucumber-JS + Playwright + TypeScript framework will

remain the strategic automation foundation.

| Capability | Strategy |
| --- | --- |
| BDD | Gherkin scenarios aligned to business behavior |
| Browser Automation | Playwright |
| Language | TypeScript |
| Page Objects | Reusable Page Object Model |
| Selectors | Centralized and maintainable |
| Test Data | Externalized and controlled |
| Tags | @Smoke, @Regression, @Bargain and existing test-case tags |
| Browser Coverage | Chromium, Firefox, WebKit |
| Mobile | Playwright device emulation |
| Evidence | Screenshots, traces and videos on failure |
| Reporting | Consolidated execution reports |
| Execution | Smoke per change; targeted suites during development; regression on demand/nightly |
| CI/CD | Integrate automated quality gates where pipeline support is available |

# 8. AI-Enabled Quality Engineering

AI will be used as a productivity and intelligence accelerator, not

as a replacement for QA ownership.

Process flow Requirements → Test Design → Automation → Execution → Failure Analysis → Maintenance → Quality Reporting

| QA Phase | AI Opportunity | Expected Value |
| --- | --- | --- |
| Requirement Analysis | Identify gaps and edge cases | Better coverage |
| Test Design | Generate candidate scenarios/Gherkin | Faster design |
| Automation | Assist code/selector scaffolding | Higher productivity |
| Test Data | Generate synthetic data | Faster setup |
| Failure Analysis | Summarize logs/traces | Faster triage |
| Maintenance | Identify stale/duplicate automation | Lower maintenance cost |
| Reporting | Summarize results and risks | Faster leadership visibility |

# 9. Test Environment & Readiness

Primary environment: Staging -- https://stg.gajab.com/

### Required readiness

Stable deployment available

Required services operational

Test accounts provisioned

Bargaining capability enabled

Representative products available

Test payment mechanism available

Required configuration/certificates available

Automation dependencies installed

### Known Technical Observations

Initial exploration identified:

React hydration error (`Minified React error #418`)

`POST /` request observed with `net::ERR_ABORTED`

Google Maps API performance warning related to loading configuration

These should be triaged before establishing the automation baseline

because environment instability can create false failures and obscure

product quality signals.

# 10. Test Data Strategy

Required data includes:

Valid and invalid test accounts

Products across categories and price ranges

Bargain-enabled products

Valid, invalid and boundary offer values

Test addresses

Sandbox/test payment data

Deterministic bargain outcomes where supported

### Data Principles

Controlled → Isolated → Repeatable → Refreshable

Shared or mutable data should not be allowed to create avoidable

automation instability.

# 11. Quality Gates

## Entry Criteria

Testing begins when:

Target build is deployed and accessible.

Critical dependencies are available.

Test data/accounts are ready.

Bargaining and checkout prerequisites are operational.

Payment sandbox/test mechanism is available.

Known blockers are resolved or explicitly accepted.

Automation environment is ready.

## Exit Criteria

QA completion requires:

All P0/P1 scenarios executed.

Smoke: 100% pass

Regression: ≥95% pass, with all failures analyzed.

No unresolved Sev-1/Sev-2 issue affecting bargaining, price

integrity, checkout or order creation unless formally accepted.

Critical/High defects resolved or formally risk-accepted.

Environment limitations documented.

Residual risks communicated to stakeholders.

### Leadership Sign-off Principle

Pass percentage is an indicator, not the release decision.

The final recommendation considers coverage, defect risk, execution

stability and residual business risk.

# 12. Defect Management & Governance

Defects should include:

Clear business-impact-focused title

Environment/build

Preconditions and data

Reproduction steps

Expected vs actual result

Severity/priority

Evidence

Reproducibility

Affected customer/business journey

### Triage Priority

Revenue/customer-impacting defects

Bargaining and price-integrity defects

Checkout/order defects

Authentication/data-integrity defects

Core experience defects

Cosmetic/non-critical defects

Environment and automation issues should be clearly distinguished from

genuine product defects.

# 13. Quality Metrics for Leadership

Leadership reporting should focus on risk and trend, not only test

counts.

| Metric | Leadership Question |
| --- | --- |
| Critical-path coverage | Are the most important customer journeys protected? |
| Smoke pass rate | Is the build stable? |
| Regression pass rate | Is quality improving or degrading? |
| Sev-1/Sev-2 defects | Is there release-blocking risk? |
| Defect trend | Are issues increasing or decreasing? |
| Reopen rate | Are fixes stable? |
| Automation coverage | Are repeatable tests being automated effectively? |
| Flaky-test rate | Can automation results be trusted? |
| Environment failures | How much risk is external to the product? |
| Residual risk | What remains unknown or unvalidated? |

# 14. Risks & Mitigation

| Risk | Business Impact | Mitigation |
| --- | --- | --- |
| Dynamic bargaining rules | Incorrect/flaky validation | Validate state transitions and price integrity |
| Changing staging data | False failures | Avoid unnecessary hard-coded data |
| Environment instability | Delayed testing / false defects | Track environment health separately |
| Payment dependency | Checkout coverage blocked | Use approved sandbox/test integration |
| Concurrent bargaining | Data inconsistency | Add multi-session scenarios |
| Frequent UI changes | Automation maintenance | Stable locator strategy |
| Shared test data | Intermittent failures | Isolated/resettable data |
| Third-party dependency failure | Partial journey unavailable | Track dependency readiness and integration boundaries |
| AI inaccuracies | Incorrect test/triage decisions | Mandatory human review |

# 15. Roles & Accountability

| Role | Accountability |
| --- | --- |
| QA | Quality strategy, coverage, execution, automation, defect governance and release recommendation |
| Development | Product fixes, technical analysis, environment/configuration support |
| Product/Business | Requirements, acceptance criteria and business-risk acceptance |
| DevOps/Environment | Deployment, environment stability and infrastructure dependencies |
| QA/Engineering Leadership | Quality governance, risk escalation and release readiness |

# 16. Release Readiness Framework

The final QA recommendation will be based on four dimensions:

### 1. Coverage

Are all critical business journeys adequately validated?

### 2. Defect Risk

Are unresolved issues acceptable based on severity and business impact?

### 3. Execution Confidence

Are smoke/regression results stable and trustworthy?

### 4. Residual Risk

Are known limitations and unvalidated dependencies clearly documented

and accepted?

### Decision Outcomes

| Decision | Meaning |
| --- | --- |
| QA Approved | Quality gates met; residual risk is acceptable |
| QA Approved with Risk Acceptance | Known residual risks documented and formally accepted |
| QA Not Approved | Critical quality gates or unresolved high-risk issues prevent release |

# 17. Deliverables

Approved Test Strategy

Functional and exploratory test coverage

Automated smoke/regression suites

Cucumber feature files and step definitions

Page Objects and selectors

Controlled test data

Execution reports

Failure evidence

Defect reports and summary

Quality/risk dashboard

Release readiness assessment

Final QA recommendation and residual-risk statement

# 18. Summary

The Gajab QA strategy is designed to provide confidence, transparency

and predictable release decisions.

The strategy deliberately shifts the focus from "How many tests were

executed?" to:

"How well are we protecting the business-critical customer journey,

and what risk remains at release?"

The highest quality priority is the Bargain → Agreed Price → Cart →

Checkout → Order journey, supported by robust authentication, product

discovery, responsive experience and regression coverage.

The combination of risk-based testing + Playwright/Cucumber

automation + exploratory validation + AI-assisted quality engineering

provides a scalable foundation for improving release confidence while

reducing repetitive QA effort.